COMPLETE IMPLEMENTATION PLAN & SPECIFICATIONS

End-to-End Roadmap, Feature Requirements, Milestones, File Structure, and Acceptance Criteria

Target: GourmetFleet Marketplace  |  Stack: MongoDB, Express, React, Node.js, TypeScript  |  Version: 1.0.0

# 1. Project Phases & Milestones Breakdown

| Phase # | Milestone / Workstream | Primary Deliverables | Dependencies | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| Phase 1-3 | Research, Strategy & Architecture | Word Docs, Architecture diagrams, schema blueprints | None | Complete competitor benchmarking, SWOT, risk register, and data models approved. |
| Phase 4 | Premium UI/UX & 3D Web Graphics | Three.js Hero, Tailwind theme, responsive layouts | Vite, React, Three.js | Smooth 60fps canvas, reduced-motion fallbacks, mobile-first responsiveness. |
| Phase 5 | Multi-Role Auth & RBAC | JWT rotation, bcrypt, Auth pages, role guards | Mongoose, Express, Zod | Customer, Owner, Admin roles enforced; verification status check on owners. |
| Phase 6-7 | Food Discovery & Ordering Engine | Fuzzy search, transparent cart, checkout, Socket.IO | Auth, Mongo schemas | Item subtotal, delivery fee, GST, platform fee explicitly rendered and validated on server. |
| Phase 8 | Table Reservation & Concurrency | Atomic slot booking, QR ticket pass, floor plans | Mongoose transactions | Zero double-booking on simultaneous requests; hold countdown timer. |
| Phase 9 | Restaurant Owner Portal & Ops | Kanban orders, table layout, menu editor, analytics | Socket.IO, Express | Real-time audio/visual order alert; instant out-of-stock menu toggles. |
| Phase 10 | Autonomous Owner AI Assistant | Tool-calling engine, sales analysis, prompt defense | Owner auth, AI service | Only queries authenticated restaurant's data; human approval required for changes. |
| Phase 11-13 | Admin Governance, Loyalty & Alerts | KYC onboarding, points ledger, email/WhatsApp sim | Order/Reservation state | Audit logging, points reversal on refund, idempotency in alerts. |
| Phase 14-17 | Security, QA, Packaging & State | Automated tests, Docker compose, final ZIP archive | All workstreams | Passing test suite, clean packaging without node_modules, reproducible build. |

# 2. Detailed Feature Specifications

## 2.1 Customer Ordering Journey

• Multi-factor Discovery: Geolocation filtering, cuisine tags, dietary toggles (Vegetarian, Vegan, Gluten-Free, Halal, Chef Special).
• Transparent Item Customization: Selection of size variants (e.g. Regular vs Large) and nested add-ons with individual pricing.
• Dynamic Fee Calculator: Calculates distance-based delivery tier ($2.00 base + $0.80/km), restaurant packaging, 5% food GST, 18% services GST, and $1.50 platform fee.
• Live Order Tracking: Real-time Socket.IO synchronization through 6 distinct order phases with simulated realistic delivery steps.

## 2.2 Real-time Table Reservation System

• Inventory-Driven Availability: Tables configured with seating capacity (2-top, 4-top, 6-top, VIP Booth, Terrace).
• Atomic Slot Locking: Server evaluates table availability at exact booking timestamp + 90-minute dining duration. Atomic locking prevents split-second race conditions.
• Guest Pass Generation: Generates scannable SVG/Canvas QR ticket containing booking token, party size, table number, and arrival window.
• No-Show Mitigation: 15-minute grace window timer, calendar sync (.ics), and automated arrival reminders.

## 2.3 Restaurant Owner Operating System

• Live Kitchen Display (KDS) & Order Kanban: Columnar interface (Incoming, Accepted/Cooking, Ready for Dispatch, In Transit).
• Real-time Floor Plan View: Live visual status of dining room tables (Available, Reserved, Seated, Dirty/Cleaning).
• Menu Stock Controls: Instant toggle for ingredient outages to immediately disable affected items in customer cart.
• Financial Analytics: Itemized payouts subtracting transparent platform commission (e.g. 10%) and net earnings export.

## 2.4 Owner AI Business Assistant

• Tool-Calling Architecture: AI model provided with deterministic schemas to execute read queries against sales, occupancy, and top dishes.
• Strict Multi-Tenant Isolation: Every tool call automatically binds `restaurantId: req.user.restaurantId`; cannot leak cross-restaurant data.
• Human-in-the-Loop Execution: Any operational action (e.g. applying a 15% discount for slow Wednesday lunches) outputs an executable proposal requiring explicit owner confirmation.

## 2.5 Platform Admin Governance

• Merchant Verification Queue: Review restaurant FSSAI license, tax ID (GSTIN), and hygiene certification before enabling live listings.
• Commission Rate Customizer: Capability to assign standard default commission (10%) or negotiated custom rates for anchor restaurant partners.
• Audit Trail: Every critical administrative and moderation action logged with timestamp, admin ID, IP, and reason.

# 3. Directory & File Organization Structure

The project is structured as a clean, cohesive monorepo ensuring complete separation of concerns while sharing type contracts between frontend and backend:

restaurant-marketplace/
├── client/                           # Frontend React + TypeScript + Vite Application
│   ├── src/
│   │   ├── components/               # 3D Canvas, Customer UI, Owner Dashboard, Admin UI
│   │   ├── pages/                    # Home, RestaurantDetail, Checkout, Orders, Bookings
│   │   ├── store/                    # Zustand state management (auth, cart, notifications)
│   │   ├── services/                 # API calls, Socket.IO client, QR pass generator
│   │   └── types/                    # Frontend type models
│   ├── index.html
│   ├── package.json
│   ├── tailwind.config.js
│   └── vite.config.ts
├── server/                           # Backend Node.js + Express + TypeScript Application
│   ├── src/
│   │   ├── config/                   # MongoDB connection, Redis, environment validation
│   │   ├── controllers/              # Auth, Restaurant, Order, Reservation, AI, Admin
│   │   ├── middleware/               # requireAuth, requireRole, rateLimit, errorHandler
│   │   ├── models/                   # Mongoose Schemas (User, Restaurant, Order, etc.)
│   │   ├── services/                 # PricingEngine, ReservationEngine, AIService
│   │   ├── sockets/                  # Socket.IO connection and room dispatchers
│   │   └── tests/                    # Vitest / Jest automated test suites
│   ├── seed/                         # Rich seed script with realistic sample restaurants
│   ├── package.json
│   └── tsconfig.json
├── shared/                           # Shared TypeScript contracts and Zod schemas
├── docker-compose.yml                # Multi-container orchestration (Mongo, Redis, API, Web)
└── README.md                         # Comprehensive deployment & operation instructions

# 4. Rigorous Acceptance Criteria & Quality Gates

| Category | Requirement & Target | Validation Method | Pass / Fail Gate |
| --- | --- | --- | --- |
| Concurrency | Zero double bookings under 10 concurrent requests for same table slot | Automated concurrency test simulating simultaneous booking POSTs | Strict 1 success, 9 slot-unavailable failures |
| Price Integrity | Server recalculates all items, addons, taxes; rejects client-altered totals | Malicious POST payload with $0.01 price attempt | Server overrides or rejects with 400 Bad Request |
| Tenant Isolation | Owner A cannot read or mutate Owner B's orders or analytics | Automated API test invoking Owner A's token on Owner B's endpoints | HTTP 403 Forbidden with security audit log entry |
| Data Consistency | Cancelled/refunded orders must reverse awarded loyalty points | Order refund lifecycle test inspecting loyalty ledger balance | Ledger records matching negative offset entry; no negative balance |
| Responsive UX | Seamless execution on desktop (1920x1080), tablet (768x1024), and mobile (375x812) | Lighthouse & Playwright viewport responsive tests | Zero horizontal scrollbars, responsive sticky cart & touch-friendly tap targets |