GOURMETFLEET — INDIA LOCALIZATION & IMPLEMENTATION PLAN

Technical Roadmap, Geolocation Architecture, MongoDB Geospatial Schemas, Unified Search, and Indian Marketplace Upgrade

Author: Principal MERN Architect & Geolocation Engineer  |  Target: GourmetFleet India 2.0  |  Version: 2.0.0

# 1. Upgrade Objectives & Architectural Scope

This implementation plan defines the complete upgrade path required to transform GourmetFleet from a general prototype into a location-aware, multi-city Indian culinary marketplace. The upgraded system seamlessly integrates browser geolocation, manual city/locality selection, MongoDB 2dsphere geospatial indexing, authentic Indian culinary datasets, INR (₹) financial models, interactive map exploration, and localized restaurant owner intelligence.

| Milestone | Core Deliverables | Architecture / Technology Stack | Target Verification Gate |
| --- | --- | --- | --- |
| M1: India Location Dataset | 35+ Indian cities, authentic localities, pincodes & coordinates | shared/data/indianLocations.ts | Accurate GPS coordinates matching real Indian city centers. |
| M2: Geospatial Database | GeoJSON Point schema migration & 2dsphere indexing | MongoDB, Mongoose 8.9 | Indexed spatial lookups supporting $near and $geoNear queries. |
| M3: Geolocation State & UX | Browser Geolocation API, permission handling, location modal | Zustand, React 18, HTML5 Geolocation | Permission state machine: Granted, Denied, Timeout, Manual Override. |
| M4: Location-Aware APIs | Reverse-geocoding, /api/locations/search, /api/restaurants/nearby | Express, Node.js 22, Haversine Engine | Sub-20ms spatial queries returning distance and delivery eligibility. |
| M5: Multi-City Indian Seed | Realistic Indian restaurants (Dehradun, Delhi, Bengaluru, Mumbai) | Seed Script, Regional Menus, +91 Phones | Demonstration data clearly labeled with authentic regional cuisines. |
| M6: INR Pricing & Search | Unified search bar with debounce (300ms), INR (₹) price engine | Tailwind CSS, React Hook Form, PricingEngine | Categorized autocomplete (Venues, Dishes, Cuisines, Localities). |
| M7: Map View & AI Analytics | Interactive map view, customer geography distribution, AI localization | Leaflet / SVG Radar, Owner AI Service | Visual map markers and owner customer distribution breakdown. |
| M8: QA & Packaging | Automated test suites, build validation, ZIP packaging | Vitest, tsc, vite build, Python Packager | 100% test pass rate and clean downloadable ZIP archive. |

# 2. Comprehensive Indian City & Locality Hierarchy

The platform establishes a centralized location authority (shared/data/indianLocations.ts) covering four primary regions of India, with authentic geographic coordinates, representative localities, and postal codes:

North India: Dehradun (30.3165°N, 78.0322°E - Localities: Rajpur Road, Jakhan, Ballupur, Clement Town, Prem Nagar, Sahastradhara Road), Delhi NCR (28.6139°N, 77.2090°E - Connaught Place, Saket, Hauz Khas, Vasant Kunj, Lajpat Nagar, Karol Bagh, Dwarka), Gurugram (DLF Cyber City, Sector 29, Golf Course Road), Noida (Sector 18, Sector 62), Chandigarh (Sector 17, Sector 35), Jaipur (C-Scheme, Malviya Nagar, Mansarovar), Lucknow (Hazratganj, Gomti Nagar, Aliganj), Amritsar, Ludhiana, Agra, Varanasi, Jammu.

West India: Mumbai (19.0760°N, 72.8777°E - Localities: Bandra West, Andheri West, Powai, Lower Parel, Colaba, Juhu, Thane), Pune (18.5204°N, 73.8567°E - Koregaon Park, Baner, Kothrud, Viman Nagar, Hinjawadi), Ahmedabad (SG Highway, Bodakdev, Satellite), Surat, Vadodara, Nashik, Nagpur, Indore, Bhopal, Goa/Panaji (Miramar, Fontainhas, Candolim).

South India: Bengaluru (12.9716°N, 77.5946°E - Localities: Koramangala, Indiranagar, HSR Layout, Whitefield, MG Road, Jayanagar, Electronic City), Hyderabad (17.3850°N, 78.4867°E - Banjara Hills, Jubilee Hills, Gachibowli, Hitec City, Madhapur), Chennai (T. Nagar, Nungambakkam, Adyar, Velachery), Kochi (Marine Drive, Panampilly Nagar, Fort Kochi), Thiruvananthapuram, Coimbatore, Mysuru, Mangaluru, Visakhapatnam.

East India: Kolkata (22.5726°N, 88.3639°E - Localities: Park Street, Salt Lake, Ballygunge, New Town, Alipore), Bhubaneswar (Saheed Nagar, Patia), Patna (Kankarbagh, Boring Road), Ranchi, Guwahati (GS Road, Christian Basti).

# 3. Database Geospatial Schema (GeoJSON & 2dsphere)

To ensure precise geospatial calculations, the MongoDB Restaurant model is updated to adhere strictly to GeoJSON Point format [longitude, latitude], indexed with a 2dsphere index:

// Updated Restaurant Mongoose Schema
const RestaurantSchema = new Schema<IRestaurant>({
  name: { type: String, required: true, trim: true, index: true },
  slug: { type: String, required: true, unique: true, lowercase: true },
  address: {
    addressLine1: { type: String, required: true },
    addressLine2: String,
    locality: { type: String, required: true, index: true },
    city: { type: String, required: true, index: true },
    state: { type: String, required: true },
    postalCode: { type: String, required: true, index: true },
    country: { type: String, default: 'India' }
  },
  location: {
    type: { type: String, enum: ['Point'], default: 'Point' },
    coordinates: { type: [Number], required: true } // [longitude, latitude]
  },
  maxDeliveryRadiusKm: { type: Number, default: 8.0 },
  commissionRate: { type: Number, default: 10.0 }
});

// Geospatial 2dsphere index for ultra-fast spatial search
RestaurantSchema.index({ location: '2dsphere' });
RestaurantSchema.index({ 'address.city': 1, 'address.locality': 1 });

# 4. Geolocation Priority & Permission State Machine

The frontend location store (client/src/store/useLocationStore.ts) implements the strict resolution priority:
  1. Explicit User Selection (Manual city/locality selection overrides all defaults)
  2. Current Detected Location (GPS coordinates reverse-geocoded to closest Indian city)
  3. Previously Persisted Preference (Restored from localStorage upon return)
  4. Default Indian City (Dehradun, Uttarakhand or Delhi NCR as safe baseline)

Permission states are surfaced with clear user messaging:
• Permission Granted: 'Using your live location: Rajpur Road, Dehradun'
• Permission Denied: 'Location access disabled. Search for your city or area manually.'
• Timeout / Unavailable: Fast retry trigger and instant manual city selector fallback.